Meeting Minutes No.1

Team name: Lowkenuinely

Meeting No: 1

Location: Online (Google Meet)

Attending: Truong Ngoc Gia Hieu, Duong Nguyen Dang, Pham Dinh Duc Anh

Apologies: None

Meeting start time: 19:30 p.m

Matters arising from Previous minutes:                                            Yes                                   No

| Issues raised from previous minute | Discussions | Outcome (Resolved?) |
| --- | --- | --- |
| Team Formation | Group members discussed roles, responsibilities, and the project name | Team members decided to take name “Lowkenuinely” |
| Project Brain Storming | Based on the recommend topics, team members give several ideas | Team agreed to code the website that can detect both spam/malware mail and newspaper. |

Confirmation of minutes from last meeting:                                    Yes                                   No

Outcome of meeting:

| Issue | Discussion in brief | Outcome | Action: Name and Timeline |
| --- | --- | --- | --- |
| Technology Stack Seletcion | Team evaluated various frameworks to ensure code is easy to understand and fix. Moreover, we discussed utilizing Python for its powerful NLP/Security libraries versus Node.js. | Decided to use Fast-API for Backhand and React.js for Front-end.By using these tools, website development and further assignments will be helpful | * Dang and Duc Anh have to self-learning tools including Fast-API, React.js, and Python * Hieu has to complete the plan development for the first assignment as soon as possible and also support team members |
| Input and Output Determination | Research and consider multi-model inputs (URL, Text, Image, Metadata) to detect threats from different sources and how to present "stunning" AI results to users. | Determine four input types which are complicated for detection and a transparent output format (Label, Score, Reasoning). | * All team members research OCR and NLP libraries. * Hieu is not only assists team members but also write the assignment. |
| Website Workflow (Sequence Diagram) | The team discovered how to visualize the real-time interaction between the User, React Front-end, and Fast-API Back-end. Then, we evaluated different tools to map the data journey from input to AI result. | After the discussion, my team used draw.io website for system architecture. In details, using this powerful website showcases processes data without database storage to ensure privacy. | All team members: Start searching, thinking, and drawing based on own opinions and spend for a whole week for the sequence diagram |
| UI/UX Design | Group discussed how to optimized user interface which ensure four input types are accessible and the AI results are "stunning" and transparent. | Finalized a Tab-based Dashboard Layout: 1. Minimalist UI with separate tabs for URL, Text, Image, and Metadata. 2. Real-time visual results featuring color-coded risk levels (Green/Yellow/Red) and Confidence Scores. | All team members: Research UI libraries (Tailwind CSS/Material UI) and draft the initial Figma mockups by the next meeting on Jan 14th. |

Actions in brief:

+ Technical Skill-Up: Team members need to self-learning Python, Fast-API, and React.js to ensure the codebase remains easy to understand and maintain for future assignments.

+ System Architecture: Finalize the Sequence Diagram on draw.io within this week to clearly map the real-time interaction between the Frontend and AI Back-end.

+ UI/UX Prototype: Research modern UI libraries (Tailwind CSS or Material UI) and start drafting the initial Figma mock-ups based on the finalized tab-based dashboard layout.

+ Research & Development: Duong Nguyen Dang and Pham Dinh Duc Anh investigate specific Python libraries for OCR (images) and NLP (text analysis) to implement our "Input Determination" strategy.

+ Documentation: Hieu (Leader) need to complete the development plan and finalize the project's first assignment report as soon as possible.

Meeting closed at: 20:30 p.m

Next meeting time, date and location: Online (Google Meet) - Jan 14th, 2026

Meeting Minutes No.2

Team name: Lowkenuinely

Meeting No: 2

Location: Online (Google Meet)

Attending: Truong Ngoc Gia Hieu, Duong Nguyen Dang, Pham Dinh Duc Anh, Pahan Pathirathna

Apologies: None

Meeting start time: 20:50 p.m

Matters arising from Previous minutes:                                            Yes                                   No

| Issues raised from previous minute | Discussions | Outcome (Resolved?) |
| --- | --- | --- |
| System Workflow (Sequence Diagram) | Discuss how data moves from user input to desired outcomes | Finalized the sequence diagram showing interaction between React and FastAPI. |

Confirmation of minutes from last meeting:                                    Yes                                   No

Outcome of meeting:

| Issue | Discussion in brief | Outcome | Action: Name and Timeline |
| --- | --- | --- | --- |
| Welcome new member and updates them on the team's progress from the first week | Team revisited the project objective and overall system workflow to ensure all members clearly understood the solution and development direction. . | All members are aligned on the project scope, objectives, and system workflow. | Leader (Truong Ngoc Gia Hieu) has completed by the end of the meeting |
| Weekly task assignment | Assign specific repsonsibilities to each member for the upcoming week to ensure align with project timeline | Each member has a clear understanding of their individual tasks and deadline | All team members: Start assigned tasks immediately.. |

Actions in brief:

+ Task Distribution: Assign specific responsibilities and deadlines to each team member according to the project timeline.

+ Immediate Commencement: All team members are to begin their individual assigned tasks immediately following the meeting

+ Alignment Check: Ensure all tasks remain strictly aligned with the overall project scope and system workflow.

+ Progress Tracking: Prepare for the next update during the upcoming online meeting on Jan 21, 2026.

Meeting closed at: 20:30 p.m

Next meeting time, date and location: Online (Google Meet) - Jan 28th, 2026

Meeting Minutes No.3

Team name: Lowkenuinely

Meeting No: 2

Location: Online (Google Meet)

Attending: Truong Ngoc Gia Hieu, Duong Nguyen Dang, Pham Dinh Duc Anh, Pahan Pathirathna

Apologies: None

Meeting start time: 19:30 p.m

Matters arising from Previous minutes:                                            Yes                                   No

| Issues raised from previous minute | Discussions | Outcome (Resolved?) |
| --- | --- | --- |

Confirmation of minutes from last meeting:                                    Yes                                   No

Outcome of meeting:

| Issue | Discussion in brief | Outcome | Action: Name and Timeline |
| --- | --- | --- | --- |
| Continuous Technical Self-learning | Discussed the progress and roadmap for learning about Python, FastAPI, React, and Node.js before apply to the project. | Agreed to maintain daily coding practice and share knowledge via a shared repository | All team members: Tell what have learnt in evey meeting. |
| Competition Slide Deck Completion | Reviewed the content requirements, design style, and key messaging for the upcoming competition. | Finalized the slide structure and assigned specific sections (Problem, Tech Stack, Demo) to members. | Dang, Duc Anh, and Pahan edit content in slide while Hieu ensures all tasks are controlled |

Actions in brief:

+ Self-learning Updates: All team members must report their learning progress and key takeaways during every meeting.

+ Slide Content: Dang, Duc Anh, and Pahan are responsible for editing and refining the slide content.

+ Project Oversight: Hieu will monitor all tasks to ensure everything is on track and controlled.

Meeting closed at: 20:00 p.m

Next meeting time, date and location: Online (Google Meet) - Wednesday (Feb 4th, 2026)

Meeting Minutes No.4

Team name: Lowkenuinely

Meeting No: 4

Location: Online (Google Meet)

Attending: Truong Ngoc Gia Hieu, Duong Nguyen Dang, Pham Dinh Duc Anh, Pahan Pathirathna

Apologies: None

Meeting start time: 19:30 p.m

Matters arising from Previous minutes:                                            Yes                                   No

| Issues raised from previous minute | Discussions | Outcome (Resolved?) |
| --- | --- | --- |
| Slide Deck & Tech Stack | Finalizing the initial project direction | Resolved. |

Confirmation of minutes from last meeting:                                    Yes                                   No

Outcome of meeting:

| Issue | Discussion in brief | Outcome | Action: Name and Timeline |
| --- | --- | --- | --- |
| Team Rest Period | Agreed on a short break to recharge before the next intensive phase. | Team will be offline until Feb 5th evening. | All team members: Break until Feb 5th, 21:00 p.m. |
| Research & Selection | Leader to review and finalize the core technical components (models and datasets). | Decisions must be finalized to begin documentation. | Leader (Hieu): Decide on models/datasets by Feb 5th, 21:00 p.m. |
| Documentation Planning | Establishing the framework for the project's technical documentation. | Initiated the drafting of the Table of Contents (ToC). | Leader (Hieu): Draft Table of Contents by Feb 6th, 21:00 p.m. |

Actions in brief:

+ Team Break: All members are on break from today (Feb 4th) until Feb 5th, 21:00 p.m.

+ Technical Selection: The Leader will finalize the suggested models and datasets by the end of the break.

+ Drafting Phase: Immediately following the selection, the Leader will draft the Table of Contents, to be completed by Feb 6th, 21:00 p.m.

Meeting closed at: 19:45 p.m

Next meeting time, date and location: 4th Mar, 2026 - Google Meet

Meeting Minutes No.5

Team name: Lowkenuinely

Meeting No: 5

Location: Online (Google Meet)

Attending: Truong Ngoc Gia Hieu, Duong Nguyen Dang, Pham Dinh Duc Anh, Pahan Pathirathna

Apologies: None

Meeting date: 4th Mar, 2026

Meeting start time: 19:45 p.m

Matters arising from Previous minutes:                                            Yes                                   No

| Issues raised from previous minute | Discussions | Outcome (Resolved?) |
| --- | --- | --- |
| Project Repository Structure | Reviewed the current folder organization to ensure all team members can navigate the project easily. | Yes |
| Documentation Standards | Discussion on the necessity of an updated README file to guide users and contributors. | Yes |
| Confirmation of minutes from last meeting: | Yes | No |

Confirmation of minutes from last meeting:                                    Yes                                   No

Outcome of meeting:

| Issue | Discussion in brief | Outcome | Action: Name and Timeline |
| --- | --- | --- | --- |
| Model Selection for Detection | Evaluated models for three categories: Spam/Ham, Malware, and Newspaper classification. | Linear SVM (Spam/Ham), Random Forest (Malware), Newspaper (Pending). | All Members: Implement and test selected models by next meeting. |
| Handling Large Datasets | Discussed current technical limitations and performance bottlenecks when processing large data volumes. | Team-wide research task initiated to find a scalable solution. | Whole Team: Research and propose solution within 1 day. |
| Second Report Structure | Defined the necessary sections and Table of Contents for the upcoming project milestone. | Table of Contents finalized; Dang assigned as lead. | Dang: Draft the report based on ToC within 3 days |
| Meeting Documentation | Requirement for consistent Minutes of Meeting (MoM) to track progress and decisions. | Leo Anh appointed as the official note-taker for all meetings. | Leo Anh: Distribute MoM within 24 hours post-meeting. |
| README File Update | Need for a more comprehensive README that includes detailed usage and setup instructions. | Leader (Hieu) to provide specific content requirements | Hieu: Provide detailed requirements and update file by end of week. |

Actions in brief:

+ Model Implementation: Deploy Linear SVM for Spam detection and Random Forest for Malware detection; continue researching the best architecture for Newspaper classification.

+ Dataset Scalability: All team members are required to investigate and propose technical solutions to handle large current datasets within a 1-day deadline

+ Reporting: Dang to take responsibility for drafting the content and Table of Contents for the second project report.

+ Documentation: Hieu (Leader) to define specific requirements and update the README file to ensure clear project guidance.

+ Administrative: Leo Anh to consistently take notes (MoM) for all subsequent meetings to ensure tracking of progress.

Meeting closed at: 20:45 p.m

Next meeting time, date and location: